# Meeting Notes 01

Initial project review

AI Project Intelligence & Risk Advisor | AIPI-DEMO-26
Fictional demonstration scenario. These meeting records extend the recommended sample dataset; they are not records of actual internship meetings or test results.

Meeting date: 2026-10-05

Attendees: Priya Menon (readiness), Neha Rao (evidence), Ravi Kumar (workspace and local setup), Meera Shah (format and assistant validation), Arjun Das (dashboard and export).

# Review outcome

T-01 through T-06 completed baseline review on 2026-10-05. This review established the validation baseline, not proof that every implementation check passed.

# Scope and deliverables

Goal: help project reviewers turn uploaded documents into evidence-grounded scope, risk, delivery, blocker and action insights.

Deliverables: one unified application with document upload, isolated workspaces, source retrieval, three project-analysis agents, Documentation Studio, Project Health, Project Assistant, an executive Overview and PDF/Word report export.

# Technical review

The baseline uses PDF, DOCX, CSV and TXT ingestion, WordLlama embeddings and ChromaDB retrieval. Validation must check exact source references, incremental uploads, workspace isolation and unsupported-answer handling.

# Decisions and next actions

Decision: retain the existing scope and scoring methodology for the demo. No new deliverable is approved.

Action item: T-07 golden-source retrieval checks; Owner: Neha Rao; Due date: 2026-10-10.

Action item: T-10 incremental upload race checks; Owner: Arjun Das; Due date: 2026-10-12.

# Delivery outlook

Delivery forecast: the mentor demonstration target remains 2026-10-19; readiness depends on the D-02 and D-03 validation reviews. No revised delivery date is confirmed. Overall delivery probability is Not stated.