# Meeting Notes 02

Progress review and blockers

AI Project Intelligence & Risk Advisor | AIPI-DEMO-26
Fictional demonstration scenario. These meeting records extend the recommended sample dataset; they are not records of actual internship meetings or test results.

Meeting date: 2026-10-07

Attendees: Priya Menon (readiness), Neha Rao (evidence), Ravi Kumar (workspace and local setup), Meera Shah (format and assistant validation), Arjun Das (dashboard and export).

# Review outcome

This meeting confirms the 2026-10-07 task-list and sprint-update snapshot. T-07 and T-10 are In progress. T-08 and T-09 are Blocked. T-11 through T-15 are Not started. T-16 and T-17 are In progress. T-18 is Not started.

# Existing blockers

Blocker B-01: isolated QA workspace access is unavailable; workspace isolation checks in T-08 are blocked. Ravi Kumar is responsible for T-16 by 2026-10-08.

Blocker B-02: approved edge-case PDF and DOCX fixtures are missing; cross-format checks in T-09 are blocked. Priya Menon is responsible for T-17 by 2026-10-08.

# Actions and pending decision

Action item: T-16 provide isolated QA workspace access; Owner: Ravi Kumar; Due date: 2026-10-08; Status: In progress.

Action item: T-17 provide approved edge-case documents; Owner: Priya Menon; Due date: 2026-10-08; Status: In progress.

Pending decision DEC-01: Priya Menon will select the mentor demonstration document set by 2026-10-08; selection remains pending at the snapshot.

# Risk and scope review

R-01 through R-09 are existing risks in AI_Project_Risk_Register.docx. Their documented ratings and mitigation deadlines remain unchanged. B-01 relates to existing R-02; B-02 relates to existing R-03. No newly identified risk or scope change was recorded at this review.

Delivery forecast: the mentor demonstration target remains 2026-10-19; no revised delivery date is confirmed.