# Meeting Notes 03

Export readiness update

AI Project Intelligence & Risk Advisor | AIPI-DEMO-26
Fictional demonstration scenario. These meeting records extend the recommended sample dataset; they are not records of actual internship meetings or test results.

Meeting date: 2026-10-08

Attendees: Priya Menon (readiness), Neha Rao (evidence), Ravi Kumar (workspace and local setup), Meera Shah (format and assistant validation), Arjun Das (dashboard and export).

# Review outcome

A new blocker B-03 was identified during export review preparation. It concerns the approved font checklist needed to verify report readability. This adds a verification dependency; it does not establish a production export defect.

# New blocker

Blocker B-03: export font verification is blocked because the approved font checklist is unavailable; Action item: T-19 obtain the approved font checklist; Owner: Arjun Das; Due date: 2026-10-09; Status: Open; Linked risk: R-07; Recorded on: 2026-10-08.

# Decisions and existing work

Decision DEC-02: obtain the approved font checklist before the report-readability review. The scope of PDF and Word export remains unchanged. T-19 is an additional preparation action; the existing T-13 evidence-check deadline remains 2026-10-14.

No closure of B-01 or B-02 and no resolution of DEC-01 were confirmed in this meeting. Their earlier records remain unresolved. Other task statuses were not reassessed.

# Risk and delivery review

B-03 is newly identified; R-07 Export evidence omission is an existing risk, not a new risk. The register retains Probability: Low; Impact: High; Severity: Moderate for R-07. Its status remains Open.

Delivery forecast: the mentor demonstration target remains 2026-10-19; no revised delivery date is confirmed. No delivery probability or new project health score is asserted in this note.