# Meeting Notes 01

Initial project review

AI Project Intelligence & Risk Advisor | AIPI-DEMO-26
Fictional demonstration scenario. These corrected meeting records form a standalone demo dataset; they are not records of actual internship meetings or test results.

Meeting date: 2026-10-05

Attendees: Priya Menon (readiness), Neha Rao (evidence), Ravi Kumar (workspace and local setup), Meera Shah (format and assistant validation), Arjun Das (dashboard and export).

# Review outcome

T-01 through T-06 completed baseline review on 2026-10-05. This review established the validation baseline, not proof that every implementation check passed.

# Scope and deliverables

Goal: help project reviewers turn uploaded documents into evidence-grounded scope, risk, delivery, blocker and action insights.

Deliverables: one unified application with document upload, isolated workspaces, source retrieval, three project-analysis agents, Documentation Studio, Project Health, Project Assistant, an executive Overview and PDF/Word report export.

# Technical review

The baseline uses PDF, DOCX, CSV and TXT ingestion, WordLlama embeddings and ChromaDB retrieval. Validation must check exact source references, incremental uploads, workspace isolation and unsupported-answer handling.

# Decisions and next actions

Decision: retain the existing scope and scoring methodology for the demo. No new deliverable is approved.

Action item: T-07 golden-source retrieval checks; Owner: Neha Rao; Due date: 2026-10-10.

Action item: T-10 incremental upload race checks; Owner: Arjun Das; Due date: 2026-10-12.

# Delivery outlook

Delivery forecast: the mentor demonstration target remains 2026-10-19; readiness depends on the D-02 and D-03 validation reviews. No revised delivery date is confirmed. Overall delivery probability is Not stated.

# Documented demo risk snapshot

As of 2026-10-05. This added section is fictional demonstration data, authored with approval to test extraction. It does not record actual project assessments or completed tests. It contains five tracked risks; references to other risks in the original notes remain historical context, not additional rated records.

Probability and Impact use an ordinal 1–5 scale: 1 Very Low, 2 Low, 3 Moderate, 4 High, 5 Very High. These are stated demo ratings, not percentages or calculated estimates. Severity is stated independently. Later dated snapshots supersede earlier fields for the same Risk ID; all earlier evidence remains available.

The five risks are Open at the initial review. Ratings are newly specified for this three-note demo and are not conversions of the separate sample register. In particular, R-02 has Probability 4/5 and Impact 5/5. Use only these three corrected notes in a fresh workspace.

## R-01 RAG retrieval regression

Risk ID: R-01; Risk Title: RAG retrieval regression; Risk Description: Delivery challenge involving rag retrieval regression; Probability: 3/5 — Moderate; Impact: 4/5 — High; Severity: High; Status: Open; Owner: Neha Rao; Target Date: 2026-10-10; Due date: 2026-10-10; Mitigation: Run T-07 golden-source retrieval checks; Supporting Evidence: Retrieval checks are needed to establish whether source passages support the answers; As of: 2026-10-05.

## R-02 Workspace data mixing

Risk ID: R-02; Risk Title: Workspace data mixing; Risk Description: Delivery challenge involving workspace data mixing; Probability: 4/5 — High; Impact: 5/5 — Very High; Severity: Critical; Status: Open; Owner: Ravi Kumar; Target Date: 2026-10-09; Due date: 2026-10-09; Mitigation: Complete T-08 isolation checks after T-16 provides isolated QA access; Supporting Evidence: Isolated QA access is required before workspace isolation can be verified; As of: 2026-10-05.

# Risk snapshot continued

## R-03 Document format coverage

Risk ID: R-03; Risk Title: Document format coverage; Risk Description: Delivery challenge involving document format coverage; Probability: 3/5 — Moderate; Impact: 4/5 — High; Severity: High; Status: Open; Owner: Meera Shah; Target Date: 2026-10-10; Due date: 2026-10-10; Mitigation: Complete T-09 cross-format checks after T-17 provides approved fixtures; Supporting Evidence: Approved PDF and DOCX fixtures are required for cross-format verification; As of: 2026-10-05.

## R-04 Stale incremental insights

Risk ID: R-04; Risk Title: Stale incremental insights; Risk Description: Delivery challenge involving stale incremental insights; Probability: 4/5 — High; Impact: 3/5 — Moderate; Severity: High; Status: Open; Owner: Arjun Das; Target Date: 2026-10-12; Due date: 2026-10-12; Mitigation: Run T-10 incremental-upload race checks; Supporting Evidence: Incremental-upload checks must establish that refreshed results use the current source version; As of: 2026-10-05.

## R-05 Risk rating extraction

Risk ID: R-05; Risk Title: Risk rating extraction; Risk Description: Delivery challenge involving risk rating extraction; Probability: 3/5 — Moderate; Impact: 3/5 — Moderate; Severity: Moderate; Status: Open; Owner: Neha Rao; Target Date: 2026-10-13; Due date: 2026-10-13; Mitigation: Run T-11 labelled and natural-language rating checks; Supporting Evidence: The matrix depends on retaining explicitly documented probability and impact fields; As of: 2026-10-05.