# Sprint 3 Review Meeting Notes

## Meeting Details

Date: Sprint 3, Week 2

Attendees: Manohar (Developer), Project Mentor

Purpose: Review Sprint 3 progress and confirm Milestone 1 scope ahead of the demonstration.

## Progress Reviewed

The document ingestion module, normalization, chunking, embedding generation and Chroma vector indexing are all complete and individually tested. The Streamlit interface for upload and processing is in progress.

## Decisions

Decision 1: The conversational project-intelligence assistant and the automated risk-scoring dashboard are confirmed as out of scope for Milestone 1 and deferred to Milestone 3 and Milestone 2 respectively.

Decision 2: The relevance distance threshold used to detect insufficient-information queries will be tuned against the bundled sample project documents before the demonstration, rather than left at a default value.

## Blockers Discussed

No active blockers were raised in this meeting. The embedding dependency risk (R1) discussed in the project risk report is considered resolved for Milestone 1 by using a local, dependency-light embedding method.

## Action Items

Action 1: Finish the Streamlit query and retrieval results page - Owner: Manohar - Due before Milestone 1 demo.

Action 2: Write the Milestone 1 unit test suite covering every pipeline stage - Owner: Manohar - Due before Milestone 1 demo.

Action 3: Write the README and architecture documentation - Owner: Manohar - Due before Milestone 1 demo.