# Atlas Portal - Meeting notes

Controlled demo. Meeting date: 15 September 2026.

Current project blockers: the staging server is unavailable. Integration testing cannot start until access is restored.

Pending decision: the product owner has not approved the ticket retention period. This remains unresolved.

Action item: Ravi will restore staging server access by 18 September 2026. Status: pending.

Action item: arrange the retention-policy review. Owner and due date were not recorded.

| Issue | Owner | Status |
| --- | --- | --- |
| SMTP credentials missing | Priya | Open |